FORGE-MA

Forensic RL Graph Environment — Multi-Agent Adversarial Extension

PRD v9.0  |  FINAL UNIFIED EDITION  |  All Gaps Closed

Synthesizes v2.0 → v8.1  |  17 Cross-Version Conflicts Resolved

| Field | Value |
| --- | --- |
| Version | 9.0 — Final Unified Edition. Supersedes v8.0 and v8.1 in full. |
| What v9.0 Fixes | 17 conflicts between v8.0 and v8.1: agent count mismatch, Replay Buffer/GRPO off-policy conflict, orphaned M16, 6 new files with no execution plan, k=5 cascade, HAE encoder ambiguity, DISARM TA15 wrong type, dual numbering confusion, and 9 more. |
| Architecture Base | v8.0 (29 operational sections) + v8.1 architectural changes, all correctly propagated |
| Key Themes | Multi-Agent (Society of Thought, 4 agents) + Self-Improvement (Replay Buffer) + Long-Horizon (Workspace Reconstruction, k≤4) + Scalable Oversight (Fleet AI) + Experts-in-the-Loop (Snorkel AI) |
| Bonus Prizes | Fleet AI Scalable Oversight + Snorkel AI Experts-in-the-Loop |

# 0. Conflict Registry — What v9.0 Fixes That v8.0 and v8.1 Left Broken

v8.1 said it inherited all 29 v8.0 sections 'unchanged' then made changes that broke 6 of them without updating them. v9.0 is a single authoritative document. Do not cross-reference v8.0 or v8.1. Use this document only.

| Conflict | v8.0 | v8.1 | v9.0 Resolution |
| --- | --- | --- | --- |
| Agent count mismatch | TED_best_agent = max(3 agents). Mock data: 3 columns. Consensus: 'all 3 agree'. | Adds 4th agent (Narrative Critic) but marks reward/mock/consensus as 'unchanged'. | TED_best_agent = max(4 agents). Mock data: 4 columns. Consensus: 3/4 or 4/4. All sections updated. |
| Replay Buffer + GRPO off-policy | N/A | '30% of GRPO batches from buffer' — violates GRPO on-policy requirement. | Buffer used for GIN supervised fine-tuning only, NOT for GRPO batches. GRPO remains on-policy. |
| SkillBank M16 orphaned | M16 must-have: SkillBank >= 5 tips | SkillBank demoted to display-only but M16 inherited as must-have | M16 demoted to S-level. SkillBank is display/reporting only. M-criteria updated. |
| 6 new files, no execution plan | N/A | narrative_critic.py, replay_buffer.py, negotiated_search.py, hae_calculator.py, red_team_step_reward.py, disarm_registry.json added — no day/person assigned. | All 6 new files assigned to specific persons and days in execution plan. |
| k=5 cascade not propagated | k∈{1..5}. M15: 'k=5 stays <800 tokens'. Reward hacking: 'max=ln(37448) for k=1-5' | k resolved to {1,2,3,4} but v8.0 sections marked 'unchanged' | k∈{1,2,3,4} propagated to M15, reward hacking formula, checklist, all references. |
| HAE encoder ambiguity | GIN = Blue Team encoder, pretrained on 5000 pairs | Red Team HAE uses 'shared ClaimGraph GIN encoder' — same as Blue's? Different? | Red Team HAE uses separate small GIN (1-layer, 32-dim), initialized from Blue pretrained weights. Separate training. |
| DISARM TA15 wrong type | N/A | TA15 is a Tactic ID (tactic-level), not a Technique ID. x_mitre_id on attack-pattern must be Technique-level. | NETWORK_AMPLIFY → T0049 (Flooding). TA15 removed from attack-pattern x_mitre_id. |
| Dual M-numbering confusion | Section 26.1: M1-M18 (acceptance criteria). Section 29: M1-M18 (checklist, different items). | v8.1 adds M19-M23 without specifying which system | Single unified AC table. Checklist uses same numbers. No duplication. |
| Negotiated Search + GIN feedback interaction | GIN mid-episode feedback guides tool selection | V_ensemble also guides tool selection — interaction unspecified | V_ensemble biases initial selection. GIN feedback overrides V_ensemble weighting after each tool call. Additive with decay. |
| Dawid-Skene fallback removed | 'Implement D-S first, upgrade to Ising Day 22 PM if stable' | Class-Independent Ising as if it's baseline — no fallback | Explicit fallback ladder: D-S → Ising → D-S if Ising unstable. Day-gated upgrade retained. |
| HAE step reward compute overhead | N/A | GIN inference after every Red Team action — compute cost unacknowledged | Overhead quantified: ~40ms/episode. Profiled before training. Kill if >100ms. |
| Blog post '3 agents' outdated | 'Three AI agents disagree' | Adds 4th agent but marks blog as 'unchanged' | Blog opening updated to '4 specialized AI agents'. |
| Narrative Critic kill criterion no day | N/A | R16: '>85% match = remove Critic' — no kill day | Narrative Critic kill: Day 22 EOD, same as Society kill. |
| Reward formula not updated for 4 agents | consensus_bonus: +0.10 all 3 agree / -0.05 all 3 disagree | Not updated | consensus_bonus: +0.10 all 4 agree / +0.05 3/4 agree / -0.05 2/4 or fewer agree. |
| DISARM registry schema undefined | N/A | File referenced but schema never specified | Full JSON schema specified in Section 1.2. |
| Transfer eval ambiguity for Society | 'Blue_v2 on all 8 Round 1 graders' | Not addressed | Transfer eval uses Forensic Auditor only (single-agent mode). Society = overhead not needed for Round 1 tasks. |
| What-If Perturbation + V_ensemble stale | GIN updates <1 sec on trust edit | V_ensemble pre-analysis becomes stale after perturbation | What-If triggers GIN update only (local). V_ensemble NOT re-run on perturbation. Explained in Panel 2 tooltip. |

# 1. Formal Task: Misinformation Inverse Forensics (MIF)

Given a fabricated claim C and evidence graph G constructed through sequential tool calls, predict the ordered sequence of deception primitives P = [p₁, p₂, ..., pₖ], k ∈ {1,2,3,4}, applied to transform a factual seed claim into C. Each pᵢ ∈ PrimitiveType. Success measured by Tactic Edit Distance (TED).
k_max = 4 is the single canonical definition. No section of this document uses k=5.

## 1.1 Canonical 8 Primitives with Corrected DISARM IDs

DISARM IDs verified against DISARM Red Framework v2.0. TA-prefix = Tactic-level (wrong for attack-pattern x_mitre_id). T-prefix = Technique-level (correct). v8.1 used TA15 for NETWORK_AMPLIFY — this is a Tactic ID and will fail STIX2 validation against DISARM-aware platforms. Corrected to T0049 below.

| ID | PrimitiveType | DISARM Technique ID | DISARM Name | Structural Fingerprint | Grounding |
| --- | --- | --- | --- | --- | --- |
| P1 | SOURCE_LAUNDER | T0013.001 | Create fake/imposter news sites | trust_delta > 0.4 across source chain hop | Synthetic only |
| P2 | TEMPORAL_SHIFT | T0046 | Search engine optimization (backdating) | node.timestamp - seed.timestamp > 365 days | GROUNDED (LIAR, 200) |
| P3 | ENTITY_SUBSTITUTE | T0075.001 | Misattribute source | wikidata_lookup(entity) mismatch or null | GROUNDED (PolitiFact, 50) |
| P4 | QUOTE_FABRICATE | T0006 | Develop fabricated content | regex(quote) in text, no valid URL backlink | Synthetic only |
| P5 | CONTEXT_STRIP | T0019.001 | Decontextualize | evidence_coverage < 0.3 after edge removal | Synthetic only |
| P6 | CITATION_FORGE | T0016 | Create fake research | resolved_domain=True AND index_count < 3 | Synthetic only |
| P7 | NETWORK_AMPLIFY | T0049 | Flooding (coordinated amplification) | cosine_sim(node_neighborhood) > 0.85 | GROUNDED (FakeNewsNet, 200) |
| P8 | SATIRE_REFRAME | T0085.001 | Use fringe news sources | domain in SATIRE_REGISTRY_JSON | Synthetic only |

## 1.2 DISARM Registry Schema (data/disarm_registry.json)

Schema used by oversight_report.py to populate x_mitre_id fields on STIX2 attack-pattern objects. Load once at startup. All 8 entries required before demo runs.

| JSON Key | Type | Example Value | Required | Notes |
| --- | --- | --- | --- | --- |
| primitive_id | string | P1 | Yes | Matches PrimitiveType enum index |
| primitive_name | string | SOURCE_LAUNDER | Yes | Matches PrimitiveType enum name |
| disarm_technique_id | string | T0013.001 | Yes | T-prefix only. No TA-prefix. Validated on load. |
| disarm_technique_name | string | Create fake or imposter news sites | Yes | Human-readable for STIX2 description field |
| disarm_framework_version | string | 2.0 | Yes | Include in STIX2 bundle metadata for platform compatibility |
| stix2_object_type | string | attack-pattern | Yes | Always attack-pattern for technique-level IDs |
| detecting_tools | array | [trace_origin, query_source] | Yes | Links to forensic tools in Panel 3 |
| fingerprint_key | string | is_laundered_source | Yes | ClaimGraph attribute name for detection |

## 1.3 BibTeX Citation Block

@misc{forge-ma-2026,
  title={FORGE-MA: Misinformation Inverse Forensics via Multi-Agent Adversarial RL},
  author={Harshal et al.}, year={2026},
  howpublished={Meta x HuggingFace OpenEnv Hackathon},
  url={https://huggingface.co/spaces/your-username/forge-ma}
}

# 2. Society of Thought — 4-Agent Blue Team (blue_team/society_of_thought.py)

CONFLICT RESOLVED: v8.0 had 3 agents. v8.1 added Narrative Critic as 4th. v8.1 marked reward formula, mock data, consensus logic, blog post as 'unchanged'. They are all changed. This section is the single authoritative definition of the 4-agent Society.

## 2.1 Four-Agent Ensemble

| Agent | Role & Specialization | Chain Method | Targets | API Cost |
| --- | --- | --- | --- | --- |
| Forensic Auditor (Lead) | Source anomalies — trust drops, laundering, citations. Leads the shared investigation phase. Acts on V_ensemble tool preference. | LLM ReAct. Guided by V_ensemble pre-analysis + GIN feedback loop. | P1 SOURCE_LAUNDER, P3 ENTITY_SUBSTITUTE, P6 CITATION_FORGE | 0 extra (leads investigation) |
| Context Historian | Temporal drift, recontextualization, out-of-context manipulation. Parallel interpretation after Auditor completes investigation. | LLM with temporal-focused prompt. Reads final ClaimGraph. | P2 TEMPORAL_SHIFT, P5 CONTEXT_STRIP, P8 SATIRE_REFRAME | 1 extra LLM call |
| Graph Specialist | Network topology — bot clusters, coordination patterns. Uses GIN only — no LLM call. Most reliable for structural fingerprints. | GIN forward pass on final ClaimGraph. No LLM. | P7 NETWORK_AMPLIFY, P1 SOURCE_LAUNDER (bot-enabled) | 0 extra (GIN local <10ms) |
| Narrative Critic (NEW v8.1) | Linguistic fabrication — inflammatory style, unsourced quotes, satirical tone. Detects P4/P8 which structural analysis misses. | LLM with style-focused prompt. Reads final ClaimGraph + raw claim text. | P4 QUOTE_FABRICATE, P8 SATIRE_REFRAME | 1 extra LLM call |

Net API cost: +2 extra Groq calls per episode (Historian + Narrative Critic parallel interpretation). Graph Specialist is GIN-only (local). Total: same cost as v8.0 Society (2 extra calls). NOT 6 or 7 as Doc2 proposed before Vision Specialist and Oversight Referee were removed.

## 2.2 Lightweight Negotiated Search — Tool Preference Vectors

| Step | Actor | Cost | Output & Purpose |
| --- | --- | --- | --- |
| 1 | Context Historian | 1 Groq call | v_historian ∈ R¹³ — normalized tool preference over 13 investigation tools. Temporal-focused prompt with root claim C only. JSON output. |
| 2 | Narrative Critic | 1 Groq call | v_critic ∈ R¹³ — style-focused tool preference. Identifies quote/satire signals before investigation. JSON output. |
| 3 | Graph Specialist (GIN) | Local GIN <10ms | gin_prior ∈ R⁸ — initial primitive probability from claim text embedding alone. No edges yet. Truncated to 13-dim for tool mapping. |
| 4 | Vector Ensemble | 0 cost (Python) | V_ensemble = Softmax(0.50×v_historian + 0.30×v_critic + 0.20×normalize(gin_prior[:13])). Used by Auditor as initial tool bias. |
| 5 | Forensic Auditor | Standard investigation | Makes ≤10 tool calls biased toward V_ensemble tool ordering. GIN feedback overrides V_ensemble after each tool call (see Section 2.4). |
| 6 | Parallel Interpretation | 2 LLM + 1 GIN | Historian + Narrative Critic + Graph Specialist each read final ClaimGraph independently. 4 verdicts + chains produced. |

## 2.3 V_ensemble + GIN Feedback Loop Interaction (CONFLICT RESOLVED)

Two simultaneous tool-guidance mechanisms with no specified interaction was a gap in v8.0+v8.1. Resolution: V_ensemble sets the initial tool ordering as a prior (temperature-scaled softmax over 13 tools). After each tool call, GIN mid-episode feedback appends a structured hint to the Auditor's context. GIN feedback weight grows with each tool call: weight(t) = min(0.3 + 0.07×t, 0.8). By step 7, GIN feedback dominates. V_ensemble is effectively a cold-start prior that decays as evidence accumulates.

## 2.4 GIN Feedback Loop in 4-Agent Context

- GIN runs after EVERY tool call and feeds current chain prediction into Forensic Auditor, Context Historian, AND Narrative Critic system prompts — all three LLM agents receive the hint.

- Graph Specialist IS the GIN — it reads the final ClaimGraph at termination ONLY for its independent chain prediction. No GIN feedback into Graph Specialist (circular dependency).

- What-If Perturbation triggers GIN re-inference only (local, <10ms). V_ensemble is NOT re-run on perturbation — it reflects pre-investigation beliefs, not mid-investigation edits. A tooltip in Panel 2 explains this to judges.

## 2.5 Consensus Logic — Updated for 4 Agents (CONFLICT RESOLVED)

| Pattern | Action | OversightReport Note |
| --- | --- | --- |
| 4/4 agree on verdict AND chain | Accept unanimous verdict + chain. Highest confidence. | Full consensus — highest reliability. |
| 4/4 agree on verdict, differ on chain | Accept unanimous verdict. GIN (Graph Specialist) as chain tiebreaker — no LLM bias. | Chain uncertainty noted. Recommend temporal_audit if TEMPORAL_SHIFT in dispute. |
| 3/4 agree on verdict | Accept majority verdict. Log 1 dissent in OversightReport. | Minority dissent recorded. Possible evidence gap. Flag for review. |
| 2/2 split on verdict | Dawid-Skene/Ising aggregation. All 4 experts triggered. | High uncertainty. Human review recommended. Conservative action: MONITOR not REMOVE. |
| All 4 different verdicts | Ising aggregation + maximum uncertainty flag. | Maximum uncertainty. MONITOR only. Provide full disagreement log. |

# 3. Red Team — PPO with A-ToM and HAE (red_team/ppo_agent.py + hae_calculator.py)

## 3.1 A-ToM State Space (40-dim, unchanged from v8.0)

A-ToM is the correct framing for what the PPO Red Team already does — zero new code required. Red already observes Blue's tool call histogram and per-primitive recall. This IS Theory of Mind: Red models Blue's beliefs (tool usage) and capabilities (detection rates). Name it A-ToM everywhere in documentation and demos.

## 3.2 Hierarchical Action Space — k∈{1,2,3,4}, Discrete(4) Stage 1

BUG FIX: v8.0 had k=1-5 (37,448 combinations). v8.1 resolved to k=1-4. v9.0 propagates this to ALL sections. Stage 1 = Discrete(4) mapping index→k: {0→1, 1→2, 2→3, 3→4}. Index 0 gives k=1 (not k=0 empty chains). Total unique chains: 8+64+512+4096 = 4,680 — tractable for PPO.

| Stage | Action | Space | Training Algorithm | Notes |
| --- | --- | --- | --- | --- |
| Stage 1 (Planner) | Select chain length k | Discrete(4): k∈{1,2,3,4} | GRPO at episode level — standard usage. Episodic return from R_red. | Index i → k=i+1. No k=0 empty chains possible. Share ClaimGraph encoder with Stage 2. |
| Stage 2 (Executor) | Select k primitives sequentially | Discrete(8) per step, k steps | TD(λ) advantage, λ=0.95. Per-step reward from step_reward.py. | Given k from Stage 1. One Discrete(8) action per primitive. Sequential, not flat enumeration. |

## 3.3 HAE: Hierarchical Advantage Estimation

Stage 1 Advantage (Strategic):
A_strat = G_episodic - V_stage1(s)
G_episodic = R_red = (1-blue_tactic_f1) × plausibility × novelty_bonus
Answers: 'Was choosing length k a good strategic decision given Blue's current A-ToM state?'
Stage 2 Advantage (Tactical):
A_tact(s_t, a_t) = r_step_t + γ × V_stage2(s_{t+1}) - V_stage2(s_t)
r_step_t = -ΔGIN_detection_prob(p_i)   ← NEGATIVE when GIN detection increases
CRITICAL: r_step is NEGATIVE when GIN detection prob INCREASES after selecting p_i.
Red is rewarded for choosing primitives that DECREASE Blue's detection confidence.
Sign was inverted in Doc2 (which would have trained Red to help Blue detect it).

## 3.4 HAE GIN Encoder — Separate from Blue Team's GIN (CONFLICT RESOLVED)

Gap: v8.1 specified Red Team HAE uses 'shared ClaimGraph GIN encoder' without clarifying whether this is Blue's GIN or a separate model. They MUST be separate — Red and Blue are adversaries. Sharing GIN weights would contaminate Blue's forensic detection with Red's adversarial gradient updates.
Resolution: Red Team HAE uses a lightweight GIN (1-layer, 32 hidden dims) SEPARATE from Blue's 2-layer 64-dim GIN. Both are ClaimGraph GINs but with different architectures and separate parameters. Red's GIN is initialized from Blue's pretrained weights (warm start) but fine-tuned independently via PPO.

## 3.5 HAE Step Reward Compute Overhead — Acknowledged and Profiled

r_step_t requires GIN inference after every Red Team action. Cost: k actions/episode × ~10ms/call = ~40ms/episode. Over 1,000 training episodes: ~40 seconds overhead. Acceptable. However: profile before training. If measured overhead > 100ms/episode, cache GIN predictions at episode start and use interpolation. Kill criterion: if GIN step reward adds > 5 min to a 1,000-episode training run, cache it.

# 4. Reward Model — Complete with 4-Agent Society and Anti-Hacking

## 4.1 Blue Team Society Reward (UPDATED FOR 4 AGENTS)

R_blue = 0.40 × TED_best_agent + 0.30 × verdict_majority_correct
       + 0.20 × consensus_bonus + 0.10 × expert_signal
       - 0.05 × hallucination_penalty
       + 0.05 × chain_entropy_bonus - 0.03 × chain_length_penalty
TED_best_agent = max(TED_auditor, TED_historian, TED_graph_specialist, TED_narrative_critic)
consensus_bonus (UPDATED for 4 agents):
  +0.10 if all 4 agree on verdict AND chain
  +0.05 if 3/4 agree on verdict (partial consensus bonus — new in v9)
  -0.05 if 2/4 or fewer agree on verdict
All rewards clipped to (0.001, 0.999). GRPO trains Auditor + Historian + Narrative Critic LLM heads only.

chain_entropy_bonus and chain_length_penalty were DROPPED by v7 and RESTORED by v8.0. They are CONFIRMED present here. grep for both terms in blue_reward.py as part of M-criteria M17 before submission.

## 4.2 Single-Agent Fallback Formula (used if Society kill criteria triggered)

R_blue_single = 0.25 × verdict_correct + 0.45 × TED + 0.15 × tactic_recall
               + 0.10 × expert_signal - 0.05 × hallucination_penalty
               + 0.05 × chain_entropy_bonus - 0.03 × chain_length_penalty

## 4.3 Red Team Reward (unchanged)

R_red = (1.0 - blue_tactic_f1) × plausibility_score × novelty_bonus
blue_tactic_f1 = harmonic mean of tactic precision and recall (set-level, not TED)
novelty_bonus = 1.15 if current chain NOT in top-1 from last 50 episodes, else 1.0
Adversarial Plausibility LLM Discriminator: REJECTED. Reinstates v5.0 bug.

## 4.4 Reward Hacking Detection (UPDATED for k=1-4)

A reward-hacking Blue can maximize TED ~0.35 by always predicting the majority chain. Detection: if Blue's predicted chain distribution over 200 episodes has entropy < 1.5 nats (max = ln(4680) = 8.45 nats for k=1-4, NOT 37448 for k=1-5 as v8.0 stated), it is reward hacking. chain_entropy_bonus directly penalizes collapse. Diagnostic plot required after every generation.

# 5. Behavioral Replay Buffer — Self-Improvement (blue_team/replay_buffer.py)

## 5.1 Architecture

| Parameter | Value | Notes |
| --- | --- | --- |
| Buffer capacity | 500 trajectories (FIFO) | One full generation. FIFO removes oldest on overflow. |
| Entry threshold | Adaptive per generation (see 5.2) | NOT fixed TED>0.85 — that was empty forever (v8.1 Doc2 bug) |
| Plausibility filter | Plausibility > 0.60 (Gen-1+), > 0.50 (Gen-0 only) | Ensures structurally valid attacks. Gen-0 relaxed for buffer population. |
| Storage format | (ClaimGraph_json, action_sequence, R_red, TED, generation_id) | Serialized with pickle + zlib compression |
| Usage in training | GIN supervised fine-tuning only — NOT GRPO batches | CRITICAL fix: GRPO requires on-policy data. Off-policy replay violates this. |
| Sampling ratio | 30% of GIN fine-tuning batches from buffer in Gen-2/3 | 0% in Gen-0/1 (buffer too small). GIN fine-tuning = separate from LLM GRPO. |

CRITICAL CONFLICT RESOLVED: v8.1 said '30% of GRPO batches from buffer.' GRPO is on-policy — it computes Group Relative advantages within completions from the current policy. Mixing off-policy replay trajectories into GRPO batches violates this and causes training instability. Replay Buffer is used for GIN supervised fine-tuning ONLY. GRPO batches remain 100% on-policy.

## 5.2 Adaptive Entry Threshold

| Generation | TED Threshold | Plausibility Threshold | Expected % Qualifying | Expected Buffer Size |
| --- | --- | --- | --- | --- |
| Gen 0 (Heuristic) | TED > 0.35 | Plausibility > 0.50 | ~25% of 500 eps | ~125 trajectories |
| Gen 1 (Prompted LLM) | TED > 0.50 | Plausibility > 0.60 | ~20% of 500 eps | ~100 new trajectories |
| Gen 2 (GIN + TRL) | TED > 0.60 | Plausibility > 0.65 | ~20% of 1,000 eps | ~200 new trajectories (buffer full) |
| Gen 3 (Full RL) | TED > 0.70 | Plausibility > 0.70 | ~20% of 1,000 eps | Replace oldest — FIFO |

## 5.3 SkillBank — Retained as Display/Reporting Only (DEMOTED FROM M TO S)

SkillBank tip generation (s+/s-/ch+ rules) and tip count tracking are retained as reporting metrics. Tips are recorded after each episode and displayed in Panel 3 to show 'Self-Improvement in Action' story across generations (0 tips → 50+ tips). Tips are NO LONGER injected into LLM prompts — the Replay Buffer provides the direct training signal.
M16 from v8.0 ('SkillBank >= 5 tips') is DEMOTED to S-level (S11). It is no longer a submission requirement.

# 6. Expert Aggregation — Class-Independent Ising with Dawid-Skene Fallback

## 6.1 Implementation Ladder (RESTORED from v8.0 — v8.1 dropped the fallback strategy)

| Phase | Algorithm | Condition | Day | Fallback |
| --- | --- | --- | --- | --- |
| Phase 1 | Dawid-Skene baseline | Always implemented first. Functional before training starts. | Day 21 | If degenerate (all REQUEST_MORE): apply threshold scheduling from Section 6.3. |
| Phase 2 | Class-Independent Ising upgrade | Only if Dawid-Skene is stable (>10% APPROVE rate in pre-test 50 episodes). | Day 22 PM | If Ising unstable: revert to Dawid-Skene. Kill criterion: Ising W_ij saturates ±2.0 in <100 episodes. |

## 6.2 Class-Independent Ising — Full Specification

Mathematical form:
P(votes | label) ∝ exp(Σᵢ θᵢ × vote_i + Σᵢ<ⱼ W_ij × vote_i × vote_j)
W_ij shared across class labels (class-independent) — prevents overconfident wrong consensus.
Initialization: W_ij = 0.0, θᵢ = 0.0 for all pairs/experts.
Update rule (after every episode with collected expert labels):
  W_ij += 0.05 if both agreed AND correct label
  W_ij -= 0.05 if both agreed AND wrong label
  θᵢ += 0.02 if expert_i correct; θᵢ -= 0.02 if wrong
  W_ij clipped to [-2.0, 2.0]; θᵢ clipped to [-1.0, 1.0]
Learning rate 0.05 (not 0.01 — at 0.01, rare correct agreements barely move weights in 500 episodes).

## 6.3 Four Expert Profiles with Threshold Scheduling

| Profile | Represents | Gen 0-1 Threshold | Gen 2-3 Threshold | 0/50 Approve → Fix |
| --- | --- | --- | --- | --- |
| Legal Reviewer | Cautious T&S legal | recall>0.55 AND conf>0.65 AND hall<2 | recall>0.75 AND conf>0.80 AND no hall | Lower to recall>0.40 |
| Fast Analyst | Rapid response | verdict_correct AND any_tactic AND budget<70% | verdict_correct AND any_tactic AND budget<50% | Raise budget to 80% |
| Platform Lead | Efficiency-focused | verdict_correct AND steps<8 | verdict_correct AND steps<5 | Raise to steps<10 |
| Investigative Journalist | Thoroughness-first | recall>0.60 AND tools>=3 | recall>0.85 AND coverage>0.80 AND tools>=4 | Lower to recall>0.45 |

# 7. GIN Chain Predictor (blue_team/gin_predictor.py)

## 7.1 Blue Team GIN — 2-Layer, 64-dim

- Node features (10/node): trust_score, virality_score, is_retrieved, timestamp_delta_normalized, domain_entropy, 5-dim entity type embedding

- Edge features (9/edge): relation_type (7-dim one-hot), weight, discovered

- 2-layer GIN with SUM aggregation, 64 hidden dims. Global SUM pooling → 64-dim graph embedding.

- Prediction head: 64→32→8 sigmoid (binary primitive presence). Position encoder predicts ordering.

- Loss: BCE on binary presence + permutation-invariant sequence loss on ordering.

- GNNExplainer: epochs=20 (not 100), run ONCE at episode end only. Expected <500ms CPU.

## 7.2 Red Team HAE GIN — Separate 1-Layer, 32-dim (CONFLICT RESOLVED)

| Property | Blue Team GIN | Red Team HAE GIN |
| --- | --- | --- |
| Architecture | 2-layer GIN, SUM aggregation, 64 hidden dims | 1-layer GIN, SUM aggregation, 32 hidden dims (faster) |
| Pretraining | Supervised on 5,000 (ClaimGraph, true_chain) pairs, CPU overnight | Initialized from Blue's pretrained weights then fine-tuned via PPO |
| Training signal | BCE + sequence loss (supervised), then TED reward (RL via GRPO on LLM agents) | TD(λ) step reward: r_step = -ΔGIN_detection_prob |
| Purpose | Predicts deception primitive chain from ClaimGraph | Estimates step-level value for Red's hierarchical executor |
| Inference frequency | After every tool call (feedback) + once at termination (Graph Specialist) | After every Red Team action (for step reward) — profiled overhead ~40ms/1000eps |
| Shared weights with other? | No — adversarial separation required | No — shares architecture family but separate parameters |

## 7.3 GIN Pretraining Protocol (Blue Team Only)

| Step | Action | Target | Fallback |
| --- | --- | --- | --- |
| 1 | Generate 5,000 synthetic (ClaimGraph, true_chain) pairs — multiprocessing.Pool | ~3 min on 8-core CPU | Reduce to 3,000 |
| 2 | Train Blue GIN supervised on 4,000 pairs overnight on CPU | Per-primitive recall > 0.60 | Increase to 8,000 OR simplify to 1-layer GIN |
| 3 | Validate on 500 held-out pairs | Recall > 0.60 — debug before RL | Check fingerprint features present (visual inspect 20 examples) |
| 4 | MC dropout calibration on 200 held-out pairs | Coverage 88-98% at 95% CI | Apply temperature scaling (T=1.4 typical) |
| 5 | Initialize Red HAE GIN from Blue's pretrained weights | Warm start — Red GIN trains faster | Cold random init if warm start causes instability |

# 8. Evaluation Metrics

## 8.1 Primary: Tactic Edit Distance (TED) — k=1-4 Support

TED = 1 - (edit_distance(predicted, true) / max(len(predicted), len(true), 1))
Range: [0,1]. 1.0 = perfect. 0.0 = completely wrong.
Handles k=1-4 correctly via max() normalization. Formula unchanged from v8.0 — k=4 works automatically.

## 8.2 Required Baselines in Every Evaluation Table

| Row | TED | TR | Honest Label |
| --- | --- | --- | --- |
| Random baseline | ~0.11 | ~0.12 | ALWAYS SHOW. Theoretical floor. Never hide. |
| Majority baseline | ~0.25 | ~0.28 | Always predict most common chain. Tests if agents learn beyond frequency. |
| ClaimBuster (verdict only) | N/A | N/A | External classifier. Shows FORGE-MA adds audit trail value. |
| Heuristic v0 | ~0.25 | ~0.30 | Label: Rule engineering |
| Prompted LLM v1 | ~0.40 | ~0.45 | Label: Prompt engineering — NOT training |
| GIN pretrained v1.5 | ~0.55 | ~0.60 | Label: Supervised GIN pretraining — UNIQUE CONTRIBUTION |
| Society + TRL v2 | ~0.65+ | ~0.70+ | Label: RL training + Society of Thought |
| Human upper bound | ~0.80 | ~0.85 | From Prolific pilot. Shows ceiling. |

# 9. Mock Data Specification (ui/mock_data.py) — UPDATED FOR 4 AGENTS

Only mock_data.py changes when real training outputs arrive. All UI code stays unchanged. v8.0 mock data had 3-agent Society votes. v9.0 adds Narrative Critic as 4th column. Mock data is the development contract for Person B.

## 9.1 Standard Demo Attack (unchanged)

| Field | Value |
| --- | --- |
| seed_claim | WHO study: Coffee consumption reduces cancer risk by 87% in adults over 50. (Fabricated — no such WHO study exists.) |
| true_chain | [SOURCE_LAUNDER, QUOTE_FABRICATE, TEMPORAL_SHIFT] (k=3 — within k_max=4) |
| true_label | fabricated |
| plausibility_score | 0.81 |
| disarm_ids_in_chain | T0013.001 (SOURCE_LAUNDER), T0006 (QUOTE_FABRICATE), T0046 (TEMPORAL_SHIFT) |

## 9.2 Mock Episode Results Per Version (TED values unchanged)

| Field | v0 | v1 | v1.5 | v2 |
| --- | --- | --- | --- | --- |
| predicted_chain | [TEMPORAL_SHIFT] | [SRC_LAUNDER, TEMP_SHIFT] | [SRC_LAUNDER, QUOTE_FAB] | [SRC_LAUNDER, QUOTE_FAB, TEMP_SHIFT] |
| TED | 0.22 | 0.51 | 0.67 | 0.94 |
| tactic_recall | 0.33 | 0.67 | 0.67 | 1.00 |
| verdict | misinfo | fabricated | fabricated | fabricated |
| expert_decision | REJECT | REJECT | REQUEST_MORE | APPROVE |
| recommended_action | ALLOW MONITORING | ESCALATE | ESCALATE | REMOVE |

## 9.3 Society of Thought Mock Votes — 4 AGENTS (CONFLICT RESOLVED)

| Agent | v0 | v1 | v1.5 | v2 |
| --- | --- | --- | --- | --- |
| Forensic Auditor | real (wrong) | fabricated | fabricated | fabricated (0.89 conf) |
| Context Historian | misinfo (wrong) | misinfo (wrong) | fabricated | fabricated (0.81 conf) |
| Graph Specialist (GIN) | — (no chain) | misinfo (wrong) | fabricated | fabricated (0.94 conf) |
| Narrative Critic (NEW) | real (wrong) | misinfo (wrong) | fabricated | fabricated (0.87 conf) — QUOTE_FABRICATE dominant |
| Consensus | ALL DIFFERENT (0/4) | ALL DIFFERENT (0/4) | 4/4 FULL CONSENSUS | 4/4 FULL CONSENSUS |

# 10. Kill Criteria — All Components with Assigned Days

| Component | Kill Condition | Kill Day | Fallback |
| --- | --- | --- | --- |
| GIN pretraining | Per-primitive recall < 0.50 avg after 5,000 pairs | Day 23 AM | Report honestly. Still show v0→v1. v1.5 = v1 in table. |
| TRL GRPO | TED < 0.45 after 200 GRPO steps | Day 25 EOD | v2 = v1.5. 'RL did not improve over supervised.' Story holds: 2x from v0. |
| PPO Red Team | top-1 chain > 40% episodes after 200 training eps | Day 25 noon | UCB bandit Red Team. Label: 'Variable-length UCB baseline.' Honest. |
| Society of Thought | 3/4+ agents produce identical verdicts in >80% episodes | Day 22 EOD | Revert to single-agent. All Society reward → single-agent formula. |
| Narrative Critic | Matches Forensic Auditor verdict in >85% of 50 test episodes | Day 22 EOD | Remove Narrative Critic. Fall back to 3-agent Society (Auditor+Historian+GIN). |
| SkillBank tips | (Now display-only — no kill criterion needed) | N/A | N/A — Replay Buffer provides training signal. |
| Replay Buffer | < 25 trajectories in buffer after Gen-0 (threshold too strict) | Day 22 EOD | Lower Gen-0 TED threshold to 0.25, plausibility to 0.40. If still empty: buffer = display-only, remove from training. |
| GNNExplainer | Node importance scores uniform (max < 2× mean after epochs=20) | Day 22 PM | Increase to epochs=50. If still uniform: show raw node trust scores. Remove GNNExplainer from Panel 3. |
| HAE step reward | Overhead > 100ms/episode | Day 22 training | Cache GIN predictions at episode start. Use interpolation for step rewards. |
| Class-Independent Ising | W_ij saturates ±2.0 in <100 episodes | Day 22 PM | Revert to Dawid-Skene. Ising = future work. |
| Dawid-Skene | All-REQUEST_MORE degenerate after pre-test 50 episodes | Day 21 | Apply early-training thresholds from Section 6.3. Expert signal capped ±0.15. |
| Prolific human eval | < 3 raters complete before demo | Day 26 AM | Report 'study not yet completed.' Show protocol as methodological rigor. |
| ClaimBuster comparison | API errors on > 50% of 40 eval claims | Day 23 EOD | Remove from demo. Keep in blog as future work. |
| External grounding | Cohen's kappa < 0.40 on any of 3 primitives | Day 23 | Reduce to 2 grounded. Honest disclosure. Still stronger than 0. |
| OpenEnv validation | openenv validate fails after 2 fix attempts | Day 24 AM | Deploy with documented failure. Never submit broken Space without disclosure. |

# 11. 4-Day Execution Plan — Updated for All New Components

## 11.1 Team Lane Assignments (Updated)

| Person | Primary Lane | Backup / Overflow |
| --- | --- | --- |
| A | Environment + training + Red Team: primitives, GIN (Blue + Red HAE), rewards, frozen_rotation, ppo_agent (with HAE), hae_calculator.py, red_team_step_reward.py, replay_buffer.py, society_of_thought.py (shared investigation layer) | Mock data if B is blocked |
| B | Demo + UI: 5-panel Gradio, 4-agent Society columns, ClaimGraph visualizer, What-If Perturbation, GNNExplainer, two-tier cache, Plandemic hero button, version slider, mock_data.py with 4-agent columns | Plandemic ClaimGraph construction |
| C | Content + evaluation + bonuses: blog post (4-agent updated), HF ecosystem, external grounding, ClaimBuster, TRL notebook, oversight_report.py (STIX2 + DISARM IDs), narrative_critic.py, negotiated_search.py, expert_reviewer_agent.py, disarm_registry.json, Ising upgrade | OpenEnv compliance |

## 11.2 Day 20 — Foundation

| Person | Tasks | Done When |
| --- | --- | --- |
| A | env/primitives.py (all 8 + unit tests). rewards/tactic_edit_dist.py (30+ tests, k=1-4). rewards/plausibility.py (<1ms, no LM). env/report_manager.py. START: replay_buffer.py scaffold (data structure only). | 8 primitives apply. TED tests green (k=1-4 edge cases covered). Plausibility <1ms. |
| B | ui/mock_data.py with EXACT v0/v1/v1.5/v2 values INCLUDING 4-agent Society vote rows (Section 9). 5-panel Gradio skeleton. Panel 2 stub for 4-agent display. | Demo loads. Version slider works on mock data. 4 agent columns visible in Panel 2. |
| C | HF Space README rewrite (4-agent updated, MIF framing + BibTeX). LIAR dataset download. FakeNewsNet setup. data/disarm_registry.json built with schema from Section 1.2. | README live on HF. LIAR downloaded. disarm_registry.json validates against schema. |

## 11.3 Day 21 — Agents + Society + Bonuses

| Person | Tasks | Done When |
| --- | --- | --- |
| A | red_team/ppo_agent.py (UCB first, PPO + hierarchical action space). hae_calculator.py (Stage 1 + Stage 2 advantage, shared GIN encoder). red_team_step_reward.py (r_step = -ΔGIN_detection_prob, NEGATIVE sign). rewards/blue_reward.py (4-agent Society formula, RESTORED anti-hacking). | Red Team generates k=1-4 attacks. Blue reward correct on test episode. HAE step reward sign verified negative on known P2 test case. |
| B | All 5 panels wired to mock data. ClaimGraph visualizer (networkx, trust-color-coded). 4-agent Society columns in Panel 2. Measured/projected legend. A-ToM status display (Panel 1, zero code — format Red state as English). | All 5 panels render with mock data. 4 agent verdicts visible in Panel 4. ClaimGraph shows color-coded nodes. |
| C | blue_team/society_of_thought.py (4 agents: shared investigation, parallel interpretation). blue_team/narrative_critic.py (QUOTE_FABRICATE/SATIRE_REFRAME focused prompt). blue_team/negotiated_search.py (2 pre-analysis calls + V_ensemble). agents/expert_reviewer_agent.py (Dawid-Skene, 4 profiles, threshold scheduling). Pre-test 50 episodes for degenerate signal check. | 4 agents produce distinct outputs on test episode (M14). Negotiated Search generates V_ensemble correctly. Expert pre-test shows >0% approval rate. |

## 11.4 Day 22 — Training Loop + SkillBank + Demo

| Person | Tasks | Done When |
| --- | --- | --- |
| A | training/frozen_rotation.py. Run Gen 0 (100 episodes). GIN CPU pretraining starts overnight. Mid-episode GIN feedback into ALL 3 LLM agents (Auditor + Historian + Narrative Critic). blue_team/replay_buffer.py (full implementation with adaptive threshold). PROFILE HAE step reward overhead — kill if >100ms/episode. | Gen 0 completes without error. GIN pretraining running overnight. Replay Buffer records >=5 trajectories from Gen 0 test. HAE overhead measured. |
| B | Wire Panels 4-5 to real ExpertReviewer + OversightReport. Plandemic hero button. Two-tier cache. Pre-record 90-second demo video v1. Panel 2 What-If Perturbation (trust slider). Panel 3 GNNExplainer (epochs=20, run at termination only). | All 5 panels work with both mock and real data. Hero button instant. GNNExplainer renders in <500ms. What-If updates in <1sec. |
| C | blue_team/oversight_report.py (STIX2 correct objects + DISARM x_mitre_id + Narrative Critic fields + Ising coupling weights). eval/claimbuster_eval.py. notebooks/trl_colab.ipynb draft. Blog post first draft (4-agent opening). If Dawid-Skene stable: start Ising upgrade. | OversightReport generates valid STIX2 with x_mitre_id fields. ClaimBuster comparison has real numbers. Blog post draft exists. |

## 11.5 Day 23 — Integration + Content Lock

| Person | Tasks | Done When |
| --- | --- | --- |
| A | GIN pretraining check (>0.55 recall — kill criteria). Connect GIN as v1.5. Initialize Red HAE GIN from Blue's pretrained weights. Run v0 + v1 for measured TED. Freeze Gen 0 checkpoint. Verify Replay Buffer has >=50 trajectories (M19). | v0 and v1 measured TED exist. v1.5 measured if GIN passed. Replay Buffer has >=50 trajectories. |
| B | Demo rehearsal x3. Fix all crashes. Final 90-second fallback video. Leaderboard Space with 5 entries live. Verify Narrative Critic 4th column appears correctly in Panel 2 and 4. | Demo runs 3x without crash. Leaderboard live. Fallback video exists. All 4 agent columns visible. |
| C | Finalize + publish blog post (4-agent opening line, real Day 23 numbers). Prolific form created. Dataset card + GIN model card. REAL_WORLD_IMPACT.md update with Plandemic results. | Blog post live with 4-agent text. Prolific form ready. All HF artifacts cross-linked. |

## 11.6 Day 24 — Code Freeze

Code freeze. requirements.txt pinned. openenv validate passes. Docker builds clean. Demo rehearsal x5. Lock mock data. Verify HF Space deploys. Pre-submission checklist all M items green.

# 12. HuggingFace Blog Post — 4-Agent Updated Opening

CONFLICT RESOLVED: v8.0 opening line said 'three AI agents disagree.' v8.1 added Narrative Critic but marked blog as 'unchanged.' Three AI agents is factually wrong after v8.1. Updated below.

REQUIRED OPENING LINE (4-agent version):
'Last week, I watched four specialized AI agents disagree about how a piece of Plandemic misinformation was fabricated. The Forensic Auditor said SOURCE_LAUNDER. The Context Historian said TEMPORAL_SHIFT. The Graph Specialist said both. The Narrative Critic said QUOTE_FABRICATE. When they voted, three aligned on SOURCE_LAUNDER. Here's how their disagreement produced a better answer than any of them alone.'
NOTE: Use only if Society disagreement actually occurred in real training. If 4/4 consensus dominates, change the hook to: 'I watched four specialized AI agents agree — unanimously — on the exact fabrication methodology behind a piece of Plandemic misinformation.'

| Section | Length | Content | Purpose |
| --- | --- | --- | --- |
| Opening hook | 1 para | 4-agent disagreement example as above. Plandemic anchor. | Real-world tangibility |
| The problem | 2 para | Binary classification → no audit trails → MIF task definition with BibTeX | Research credibility |
| Society of Thought | 2 para | 4 specialists investigate adversarially and deliberate. Narrative Critic detects linguistic fabrication that structural analysis misses. Disagreement escalates to Ising expert layer. | Unique multi-agent contribution |
| Replay Buffer | 1 para | Blue agents accumulate successful trajectories. Buffer grows from 0 to 500 entries. GIN fine-tuned on high-quality replays across generations. Self-Improvement with measurable signal. | v8.1 contribution |
| Honest table | 1 table | 5-stage table, measured/projected labels, random baseline always shown. | Honest data |
| Plandemic result | 1 para | All 4 agents + 4 primitives + STIX2 with DISARM IDs ingestible by MISP/OpenCTI. | External validation anchor |
| Try it | 1 para | Links to HF Space, Leaderboard, Dataset, GIN weights. BibTeX. | Community invitation |

# 13. Acceptance Criteria — Unified Numbering (CONFLICT RESOLVED)

v8.0 had two different M-number systems: one in Section 26.1 (acceptance criteria) and one in Section 29 (checklist). v8.1 added M19-M23 without specifying which. v9.0 uses ONE unified sequential numbering M1-M23. The checklist in Section 14 uses the same numbers. No duplication.

## 13.1 Must-Have (Required to Submit) — M1-M23

| # | Criterion | Verification |
| --- | --- | --- |
| M1 | All 8 primitives apply without error on synthetic ClaimGraph | Unit tests: fingerprint keys set correctly |
| M2 | TED scorer passes 30+ unit tests including k=1-4 edge cases | pytest test_tactic_edit_dist.py — all green |
| M3 | Plausibility scorer < 1ms/call, no LM calls | Unit test + timing benchmark |
| M4 | At least 2 training generations complete (100 eps each) | frozen_rotation.py runs 200 eps without crash |
| M5 | TED improvement v0→v1 >= +0.15 (measured) | Run both agents. Print TED. |
| M6 | Version slider shows different chain reconstruction across versions | 3 demo runs. Slider transitions correctly. |
| M7 | OversightReport: valid STIX2 + semantic completeness + x_mitre_id on all attack-patterns | stix2 library + completeness assert + x_mitre_id present |
| M8 | Expert reviewer: REJECT for v0, APPROVE for v2 on same attack | Run mock episodes. Check decisions. |
| M9 | 5-panel demo loads with mock data, all 5 panels visible, 4 agent columns in Panel 2 | Demo runs locally. 4 Society columns visible. |
| M10 | TRL Colab notebook runs end-to-end (100 steps minimum) | Execute on T4. Reward curve appears. No crashes. |
| M11 | HF blog post published with 4-agent opening + MIF framing + results table | Blog URL publicly accessible. Check opening line is 4-agent version. |
| M12 | openenv validate passes | openenv validate in project root Day 24. |
| M13 | HF Space deploys and /health returns 200 | curl health endpoint. |
| M14 | Society of Thought: all 4 agents produce distinct outputs on test episode | Run 4 agents on same episode. Print all 4 verdicts. |
| M15 | Workspace Reconstruction: report updates correctly + stays < 800 tokens for k=4 | Unit test: create_report → update_report × 8 → verify token count < 800. |
| M16 (RENAMED M16a — was M16 SkillBank) | chain_entropy_bonus + chain_length_penalty present in blue_reward.py | grep both terms in blue_reward.py. Not commented out. |
| M17 | All rewards in (0.001, 0.999) — no boundary violations | grep -rn 'return 0.0' rewards/ |
| M18 | Society mock data in mock_data.py contains all 4 agent columns | Print all 4 agent verdicts from mock data per version. |
| M19 | Replay Buffer >= 50 trajectories after Gen-0 (adaptive threshold working) | Print replay_buffer.size() after Gen-0. |
| M20 | HAE step reward is NEGATIVE when GIN detection probability INCREASES | Unit test: inject known P2 with GIN detection > 0.8. Assert r_step < 0. |
| M21 | STIX2 OversightReport: x_mitre_id present AND non-empty on ALL attack-pattern objects | pytest test_stix2_output.py. Assert x_mitre_id non-empty per attack-pattern. |
| M22 | Narrative Critic predicts P4/P8 with > Auditor confidence in >= 3/5 QUOTE_FABRICATE test episodes | Run 5 P4 episodes. Print Critic confidence vs Auditor confidence. |
| M23 | k range is {1,2,3,4} everywhere — no k=5 or k=0 values in any output | Grep codebase for k=5. Run 100 episodes. Assert max(len(true_chain)) <= 4. |

## 13.2 Should-Have (S1-S16)

| # | Criterion |
| --- | --- |
| S1 | GIN v1.5 measured TED > 0.50 (per-primitive recall printed) |
| S2 | Plandemic hero button fully cached and working in < 1 second |
| S3 | ClaimBuster comparison on 40 eval claims with real numbers |
| S4 | Leaderboard Space live with 5 pre-populated entries |
| S5 | Transfer evaluation on 8 Round 1 graders with honest per-task results (using Forensic Auditor single-agent mode) |
| S6 | Phase transition heatmap from real training data showing Red Team strategy shifts |
| S7 | 90-second fallback demo video pre-recorded |
| S8 | External grounding for >= 2 of 3 primitives with kappa > 0.40 |
| S9 | Prolific pilot form created (study run if time permits) |
| S10 | Society disagreement visible in >= 20% of demo episodes |
| S11 | SkillBank tip count shown in Panel 3 across generations (0 → 50+) as display metric |
| S12 | Replay Buffer size shown in Panel 3 across generations as display metric |
| S13 | Class-Independent Ising W_ij weights show differentiation after Gen-1 (¦W_ij¦ > 0.10 for at least one pair) |
| S14 | Narrative Critic dissent shown in Society disagreement log in at least 1 demo episode |
| S15 | A-ToM panel shows observable Red strategy shift Gen 0 → Gen 2 |
| S16 | Negotiated Search changes at least 2 of 10 tool calls vs non-negotiated baseline |

# 14. Pre-Submission Checklist — Run Day 24 in Order

M items = required to submit. S items = increases score. No version of this project benefits from hiding failures.

| # | Check | How to Verify | Status |
| --- | --- | --- | --- |
| M1 | openenv validate passes | openenv validate in project root | [ ] |
| M2 | HF Space /health returns 200 | curl health endpoint | [ ] |
| M3 | 5-panel demo runs 3× without crash | Manual test with mock data | [ ] |
| M4 | Version slider shows different TED per version | Click each. Different values appear. | [ ] |
| M5 | TED v0→v1 >= +0.15 measured | Run both agents. Print TED. | [ ] |
| M6 | 4 Society agents produce distinct outputs | Print all 4 verdicts on same episode. | [ ] |
| M7 | chain_entropy_bonus + chain_length_penalty in blue_reward.py | grep both terms — not commented out | [ ] |
| M8 | OversightReport STIX2 + semantic check + x_mitre_id on attack-patterns | pytest test_stix2_output.py | [ ] |
| M9 | Expert: REJECT v0, APPROVE v2 | Run mock episodes. Check. | [ ] |
| M10 | TRL Colab notebook runs end-to-end | Execute on T4. Reward curve appears. | [ ] |
| M11 | Blog post: 4-agent opening line published | Check opening sentence count: 'four' | [ ] |
| M12 | Docker builds without error | docker build -t forge-ma . | [ ] |
| M13 | Workspace Reconstruction stays < 800 tokens k=4 | Unit test + token count print | [ ] |
| M14 | HAE step reward negative on P2 test case | Unit test assertion | [ ] |
| M15 | k=4 max everywhere — grep for k=5 | grep -rn 'k=5\¦k==5' src/ | [ ] |
| M16 | Replay Buffer >= 50 trajectories after Gen-0 | Print buffer.size() | [ ] |
| M17 | DISARM registry validates (all 8 entries, T-prefix IDs only) | Load disarm_registry.json. Assert no TA-prefix. | [ ] |
| S1 | GIN v1.5 measured TED > 0.50 | Run GIN inference on held-out set. | [ ] |
| S2 | Plandemic hero button instant < 1 sec | Click button. Time load. | [ ] |
| S3 | Leaderboard Space live with 5 entries | Navigate to URL. | [ ] |
| S4 | Fallback 90-second video plays | Play mp4 in browser. | [ ] |
| S5 | 4th (Narrative Critic) column visible in Panel 2 and 4 | Screenshot showing all 4 columns. | [ ] |
| S6 | GNNExplainer: injected node highest importance in Plandemic | Print node_mask values. source_002 should dominate. | [ ] |

# 15. Risk Register — R1-R18 Unified

| ID | Risk | Like. | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | External grounding kappa < 0.40 on grounded primitives | Low | Med | Discovery = information. Reduce to 2 grounded. Honest disclosure. |
| R2 | GIN pretraining fails to reach 0.60 recall | Med | High | 8,000 pairs. Simplify to 1-layer GIN. Visual inspect 20 examples. |
| R3 | PPO Red Team collapses to one dominant strategy | Med | Med | Novelty bonus window=50, top-1. KL penalty fallback. Monitor Gen 1 top-5 chains. |
| R4 | TRL GRPO flat or regressing | Med | Low | v1.5 guarantees story. v2=v1.5 is honest. Still 2.2x from v0. |
| R5 | Groq API down during live demo | Low | Med | Two-tier cache. Plandemic cached. Auto-fallback banner honest. |
| R6 | Blue reward hacking (majority chain always) | Med | Med | chain_entropy_bonus + chain_length_penalty confirmed present (M7). Entropy diagnostic plot. |
| R7 | Dawid-Skene all-REQUEST_MORE degenerate | Med | High | Pre-test 50 episodes. Early-training thresholds Section 6.3. |
| R8 | STIX2 valid but semantically empty | Low | Med | Semantic completeness check + x_mitre_id assert. 10 lines Python. |
| R9 | MC dropout intervals too wide | Med | Med | Calibration protocol. Temperature scaling. Flag if width > 0.50. |
| R10 | Demo crashes during live judging | Low | High | PyG pinned versions. GIN guard for 0-node/0-edge. 90-sec fallback video. |
| R11 | Society of Thought: no real specialization (>80% consensus) | Med | High | Kill criteria: Day 22 EOD. Revert to single-agent. Single-agent formula is fallback. |
| R12 | Narrative Critic always agrees with Auditor (>85% match) | Med | High | Kill criteria: Day 22 EOD. Remove Critic. 3-agent Society fallback. |
| R13 | GNNExplainer latency > 500ms | Med | Med | epochs=20 (not 100). Run ONCE at episode end. If still slow: remove, show raw trust scores. |
| R14 | HAE Stage 2 TD(λ) high variance step rewards | Med | Med | Clip step rewards to [-1,+1]. Reduce λ from 0.95 to 0.80 if std > 0.5 over 50 steps. |
| R15 | Replay Buffer empty despite adaptive threshold | Med | Med | Lower Gen-0 plausibility to 0.40. If still empty: buffer = display-only, remove from training. |
| R16 | HAE step reward overhead > 100ms/episode | Med | Med | Cache GIN predictions at episode start. Use interpolation. Profile before training. |
| R17 | Class-Independent Ising W_ij saturates ±2.0 early | Low | Med | Monitor after Gen-0. Halve learning rate to 0.025 if any pair hits boundary in <100 eps. |
| R18 | DISARM IDs not recognized by MISP/OpenCTI version | Low | Med | Include disarm_framework_version in STIX2 bundle metadata. Verify against platform version. |

# 16. Complete Directory Structure — All New Files Included

| Path | Description | Status |
| --- | --- | --- |
| env/primitives.py | SINGLE SOURCE OF TRUTH. PrimitiveType enum. All files import from here. TacticType removed from claim_graph.py. | TO BUILD |
| env/claim_graph.py | PrimitiveType import. TacticType removed. 3 new features: max_trust_delta, timestamp_spread, neighbor_similarity_max. Obs Box(3862,). | MODIFY |
| env/report_manager.py | Markovian Evidence Report. create/update/compress/extract. k=1-4 support. Token budget <800. | TO BUILD |
| env/misinfo_env.py | UNCHANGED (Round 1). Obs space updated to 3862. | COMPLETE |
| env/tasks/ | UNCHANGED (Round 1). | COMPLETE |
| tools/ | UNCHANGED (Round 1). All calls cached for hero examples. | COMPLETE |
| red_team/ppo_agent.py | PPO A-ToM. Hierarchical action space: Stage 1 Discrete(4) for k∈{1,2,3,4}, Stage 2 Discrete(8)×k. | TO BUILD |
| red_team/hae_calculator.py | HAE: Stage 1 GRPO (episodic), Stage 2 TD(λ) (step-level). Separate value heads. Shared GIN encoder (Red's own 1-layer 32-dim GIN). | TO BUILD NEW (v8.1) |
| red_team/step_reward.py | r_step = -ΔGIN_detection_prob. NEGATIVE when GIN detection increases. Unit tested with known P2. | TO BUILD NEW (v8.1) |
| blue_team/society_of_thought.py | 4 agents: shared investigation, 2-stage (pre-analysis → parallel interpretation), 4/4 or 3/4 consensus logic. | TO BUILD |
| blue_team/gin_predictor.py | 2-layer GIN, SUM, 64-dim. GNNExplainer epochs=20. Mid-episode feedback. MC dropout calibrated. CPU-trainable. | TO BUILD |
| blue_team/narrative_critic.py | 4th Society agent. LLM with style-focused prompt. Targets P4/P8. Reuses LLM agent base class. | TO BUILD NEW (v8.1) |
| blue_team/negotiated_search.py | Pre-analysis vectors: 2 Groq calls (Historian + Critic) + GIN prior. V_ensemble computation. Decays with GIN feedback. | TO BUILD NEW (v8.1) |
| blue_team/replay_buffer.py | FIFO 500-capacity. Adaptive threshold per generation. GIN fine-tuning batches only — NOT GRPO batches. | TO BUILD NEW (v8.1) |
| blue_team/oversight_report.py | STIX2: attack-pattern+threat-actor+campaign. DISARM x_mitre_id. Counterfactual. Society+Narrative Critic fields. Ising coupling weights. Semantic completeness check. | TO BUILD |
| agents/llm_agent.py | Core unchanged. GIN feedback in system prompt. Auditor/Historian/Critic personas via system prompt injection. | MODIFY |
| agents/expert_reviewer_agent.py | 4 simultaneous profiles. Dawid-Skene baseline → Class-Independent Ising upgrade Day 22 PM. Threshold scheduling. Pre-test 50 eps. | TO BUILD |
| rewards/tactic_edit_dist.py | Normalized Levenshtein. k=1-4. 30+ unit tests. | TO BUILD |
| rewards/tactic_pr.py | Set-level precision/recall, order-independent. | TO BUILD |
| rewards/blue_reward.py | 4-agent Society formula. CONFIRMED: chain_entropy_bonus + chain_length_penalty. consensus_bonus: +0.10 (4/4), +0.05 (3/4), -0.05 (<3/4). | TO BUILD |
| rewards/red_reward.py | (1-tactic_f1) × plausibility × novelty_bonus. Window=50, top-1. | TO BUILD |
| rewards/plausibility.py | 4 lightweight components. Geometric mean. <1ms. No LM calls. No API. (UNCHANGED from v8.0) | TO BUILD |
| training/frozen_rotation.py | 5-generation loop with CPU pretraining. Replay Buffer adaptive threshold per generation. | TO BUILD |
| eval/transfer_eval.py | Forensic Auditor single-agent mode on all 8 Round 1 graders. Per-task delta reported. | TO BUILD |
| eval/claimbuster_eval.py | ClaimBuster API on 40 eval claims. | TO BUILD |
| eval/confusion_matrix.py | 8×8 per-primitive confusion matrix. Per generation. | TO BUILD |
| eval/external_grounding.py | 3 grounded primitives. Cohen's kappa. | TO BUILD |
| eval/human_eval.py | Prolific pilot. 20 reports, 5 raters, blind. | TO BUILD |
| ui/demo.py | 5-panel Gradio. 4-agent Society columns. GNNExplainer. What-If Perturbation. A-ToM display. Measured/projected labels. gr.themes.Monochrome(). | TO BUILD |
| ui/leaderboard.py | HF Space. 5 pre-populated entries. Submission form. | TO BUILD |
| ui/mock_data.py | Exact values for v0/v1/v1.5/v2 + 4-agent Society votes (Section 9). ONLY file that changes when real data arrives. | TO BUILD |
| ui/cached_trajectories/ | 5 hero trajectories pre-cached. Fallback only — always labeled. | TO BUILD |
| notebooks/trl_colab.ipynb | 11-cell. GIN load (pretrained) + GRPO for LLM agents (NOT GIN). Checkpoint /50 steps. <40 min T4. | TO BUILD |
| data/external_grounding/ | 200 examples for 3 grounded primitives. | TO BUILD |
| data/plandemic/ | Hand-crafted ClaimGraph + cached tool responses. | TO BUILD |
| data/disarm_registry.json | 8-entry registry with schema from Section 1.2. T-prefix IDs only. No TA-prefix. | TO BUILD NEW (v8.1) |
| tests/test_tactic_edit_dist.py | 30+ tests, k=1-4 edge cases. | TO BUILD |
| tests/test_primitives.py | All 8 primitives on synthetic ClaimGraphs. | TO BUILD |
| tests/test_stix2_output.py | Schema + semantic completeness + x_mitre_id on all attack-patterns. | TO BUILD |
| EXTENDING.md | How to add a 9th primitive. Signals ecosystem. | TO BUILD |

— Document End —

FORGE-MA PRD v9.0  |  Final Unified Edition  |  17 Conflicts Resolved  |  Meta x HuggingFace OpenEnv Hackathon Round 2